# Sprint 2 Review

Datum: 2026-04-05 Scrum Master: Quintin Blume

## Opgeleverd

Alle repositories geïmplementeerd (User, Table, Reservation, Menu, Arrangement), unit tests opgezet, BaseView en eerste schermen werkend.

## Commit & PR overzicht

Zie Sprint backlog voor de volledige commit-log en PR-lijst.

# Sprint 2

← Sprints · ← Home ← Sprint 1 · Sprint 3 →

| Periode | 2026-03-23 → 2026-04-05 |
| --- | --- |
| Scrum Master | Quintin Blume |
| Commits | 45 (sprinttotaal, zie de commit-log hieronder) |
| Focus | All repositories, unit tests, BaseView, Spectre/Terminal.GUI, Information View |

Let op: Floris Landman stond volgens de oorspronkelijke planning vermeld als Scrum Master voor deze sprint, maar is tijdens het project uit de groep verwijderd en heeft 0 commits aan de repository gedaan. De taken van Scrum Master zijn uitgevoerd door Quintin Blume.

## Sprintdoel

All repositories, unit tests, BaseView, Spectre/Terminal.GUI, Information View

## Opgeleverde taken

- PO Interview

- Write User-Stories

- Architectural Design

- Sql Scripts (as embedded resource)

- UserRepository

- ReservationsRepository

- TableRespository

- MenuRepository

- ArrangementRepository

- Application Layer (Class Diagram)

- Domain Layer (Class Diagram)

- Presentation Layer (Class Diagram)

- Infrastructure Layer (Class Diagram)

- Cross-Cutting Concerns (Class Diagram)

- Base View

## Commits

| Datum | SHA | Auteur | Bericht |
| --- | --- | --- | --- |
| 2026-03-23 | db96312 | SoufianManai | Basic initialization |
| 2026-03-23 | 314adb4 | SoufianManai | sql scripts added and prepped with initialization insert statemen |
| 2026-03-23 | 6c3270f | Quintin Blume | First version for entities |
| 2026-03-23 | 8d359c1 | SoufianManai | Written DatabaseService and added it as dependency with logging |
| 2026-03-23 | c376883 | SoufianManai | Updated pathing |
| 2026-03-23 | 7772722 | SoufianManai | Added mac log path |
| 2026-03-23 | 5bcc755 | graviaDaemon | Merge pull request #1 - souf/sql-scripts |
| 2026-03-23 | be13627 | graviaDaemon | Merge pull request #2 - Entities |
| 2026-03-23 | 6c90aa5 | Quintin Blume | Second version of entities |
| 2026-03-25 | 14f4def | Gravia Daemon | Taak van floris. UserRepository.cs |
| 2026-03-25 | 3adb76b | Gravia Daemon | Added logging to the logger |
| 2026-03-25 | 7d3b4cf | Lars Werner | Merge pull request #3 - UserRepository |
| 2026-03-25 | 23a3d10 | LFAGC | Initial interface and files |
| 2026-03-27 | e7c88e1 | Lars Werner | Changes |
| 2026-03-27 | 2f4e0b0 | LFAGC | Fixed migration sql's non filled columns |
| 2026-03-27 | 3390dcb | LFAGC | Final commit to PR ReservationRepository |
| 2026-03-27 | 5b3f781 | Randysheo | Add files via upload |
| 2026-03-28 | 1088324 | Randysheo | Add files via upload |
| 2026-03-30 | a851db0 | SoufianManai | MenuRepository |
| 2026-03-30 | 7521aca | graviaDaemon | Merge pull request #4 - ReservationsRepository |
| 2026-03-30 | b8e3bb6 | graviaDaemon | Merge pull request #5 - TableRepository |
| 2026-03-30 | a851db0 | graviaDaemon | Merge pull request #7 - MenuRepository |
| 2026-03-30 | 112e567 | SoufianManai | Added UnitTesting |
| 2026-03-30 | 3af0424 | graviaDaemon | Merge pull request #9 - ArrangementRepository |
| 2026-03-30 | 1894019 | graviaDaemon | Merge pull request #10 - unit-testing |
| 2026-03-30 | f3a212f | graviaDaemon | Merge pull request #11 - unit-test-part2 |
| 2026-03-30 | 2f54572 | graviaDaemon | Merge pull request #12 - spectre-console-include |
| 2026-04-01 | 70cdab5 | graviaDaemon | Merge pull request #13 - baseview-terminal.gui |
| 2026-04-03 | bb54c24 | Randysheo | Information View |
| 2026-04-04 | 8b3bcf9 | LFAGC | Reservation Overview & Make view created |
| 2026-04-04 | 76240bb | LFAGC | Added brackets to foreach in ReservationsView |

Zie Tasks Tracker voor de volledige taakstatus en Time Registration voor de uren per persoon.