# Sprint 5

← Sprints · ← Home ← Sprint 4 · Sprint 6 →

| Periode | 2026-05-04 → 2026-05-17 |
| --- | --- |
| Scrum Master | Soufian Manai |
| Commits | 24 |
| Focus | Update/delete reservations, FK fixes, improved table UI, logging, culture enforcement |

## Sprintdoel

Update/delete reservations, FK fixes, improved table UI, logging, culture enforcement

## Opgeleverde taken

- Database Interaction Cleanup

- Views

- Application Services

- ReservationsRepository (update/delete)

- ArrangementRepository

- MenuRepository (FK fix)

## Commits

| Datum | SHA | Auteur | Bericht |
| --- | --- | --- | --- |
| 2026-05-04 | fde2345 | Lars Werner | Merge pull request #72 - Table-flip |
| 2026-05-04 | 1be573f | LFAGC | Bug fix user delete (foreign key constraint) |
| 2026-05-06 | 56217c1 | Quintin Blume | Implemented DataTable object for improved UI |
| 2026-05-08 | fc95568 | Randy Sheombar | Add update and delete functionality for reservations |
| 2026-05-09 | 1c2ae3e | Randy Sheombar | Add update and delete functionality for reservations |
| 2026-05-09 | dfcd6da | Randy Sheombar | Fix |
| 2026-05-09 | 8b93577 | Randy Sheombar | Update & delete reservations |
| 2026-05-11 | 9952269 | SoufianManai | Enforcing Culture Info |
| 2026-05-11 | 276064c | Quintin Blume | Merge pull request #86 - enforce-culture |
| 2026-05-11 | 65be46f | graviaDaemon | Merge pull request #87 - update-delete-reserv |
| 2026-05-11 | b7b1d36 | SoufianManai | Added logging to application level |
| 2026-05-11 | ea86013 | graviaDaemon | Merge pull request #88 - logging-inclusion |
| 2026-05-11 | 50808af | graviaDaemon | Merge pull request #83 - apply-improved-table-display |
| 2026-05-11 | 7763564 | SoufianManai | Bugfix |
| 2026-05-12 | 6f9cf29 | LFAGC | New dish overview: filterable per category, delete/update dish |
| 2026-05-14 | 2bf382a | LFAGC | Foreign key fixes: Arrangement/MenuRepository + new QueryConstant |
| 2026-05-14 | f62f6d4 | Quintin Blume | Improved table view + consistency check |

Zie Tasks Tracker voor de volledige taakstatus en Time Registration voor de uren per persoon.